Restful-Booker API

Master Test Plan

For

Restful-Booker Booking API

Document Version: 1.0V

Date: 13/04/2026

TP-201

By:

Hamza Belal

Hasan Aburajab

Fadi Abuaita

Moneera AlMashni

# Introduction

This Test Plan describes the testing strategy for the Restful-Booker API, a playground API used for learning and practicing API testing. The API provides endpoints for managing hotel bookings including creating, reading, updating, and deleting booking records.

The purpose of this testing process is to verify that all API endpoints function correctly, handle valid and invalid inputs appropriately, and meet the expected requirements as defined in the API documentation.

# Test Objectives

The main objectives of testing are:

- Verify that all API endpoints return correct responses for valid requests.

- Ensure proper error handling for invalid inputs and edge cases.

- Validate authentication and authorization mechanisms.

- Confirm that CRUD operations work correctly for booking records.

- Verify data integrity across create, read, update, and delete operations.

- Ensure the API returns appropriate HTTP status codes.

- Identify and report any defects or inconsistencies.

# Test Scope

## In Scope

The following API endpoints will be tested:

- Authentication (POST /auth) - Token generation

- Health Check (GET /ping) - API availability

- Get Booking IDs (GET /booking) - With and without filters

- Get Booking Details (GET /booking/:id) - Single booking retrieval

- Create Booking (POST /booking) - New booking creation

- Update Booking (PUT /booking/:id) - Full update with authentication

- Partial Update Booking (PATCH /booking/:id) - Partial update with authentication

- Delete Booking (DELETE /booking/:id) - Booking removal with authentication

## Out of Scope

The following areas are not covered in this test plan:

- Performance and load testing.

- Security penetration testing.

- UI testing of the booking interface.

- Database-level testing.

- Cross-browser compatibility testing.

# Test Strategy

The testing approach for the Restful-Booker API will focus on verifying all endpoint functionalities through manual API testing using Postman. The testing process will ensure that each endpoint behaves according to the API documentation and handles both valid and invalid scenarios appropriately.

Testing will follow a black-box testing approach, where the tester validates API behavior based on the documented specifications without accessing the internal source code.

## Testing Methodologies

- Functional Testing - Verify each endpoint works as documented.

- Positive Testing - Valid inputs with expected successful responses.

- Negative Testing - Invalid inputs, missing fields, and edge cases.

- Integration Testing - Verify data flow across endpoints (create then retrieve).

- Authentication Testing - Verify token-based and basic auth mechanisms.

- Boundary Value Analysis - Test input values at their limits.

- Error Guessing - Identify possible errors based on experience.

## Tools

- Postman - API request creation, execution, and assertions.

- Microsoft Excel - Test case design and management.

- Trello - Task tracking and project management.

# Defect Management

All identified defects will be documented and reported. Each defect report will include:

- Bug ID

- Bug description

- API endpoint affected

- Request details (method, headers, body)

- Expected result

- Actual result

- Severity level (Critical, Major, Minor, Trivial)

# Test Criteria

## Entry Criteria

- API is deployed and accessible at the base URL.

- API documentation is available and reviewed.

- Postman workspace is set up with environment variables.

- Test cases are designed and reviewed.

- Valid authentication credentials are available.

## Exit Criteria

- All planned test cases are executed.

- All critical and major defects are documented.

- Test results are recorded for all endpoints.

- Core CRUD operations are verified as working.

- The test summary report is completed.

# Test Deliverables

Before Testing: Test plan, test cases in Excel, Postman workspace setup, environment variables configured.

During Testing: Postman collection with requests and assertions, defect reports, test execution logs.

After Testing: Test summary report, RTM (Requirements Traceability Matrix), final Postman collection.

# Testing Phases

| Phase | Date |
| --- | --- |
| Test Planning | April 13, 2026 |
| Test Case Design | April 13 - April 14, 2026 |
| Environment Setup | April 13, 2026 |
| Test Execution | April 14 - April 15, 2026 |
| Defect Reporting | April 14 - April 16, 2026 |
| Test Closure | April 16, 2026 |

# Milestones

| Milestone | Date |
| --- | --- |
| Test Plan Sign-Off | April 13, 2026 |
| Test Case Review | April 14, 2026 |
| First Test Execution Cycle Complete | April 15, 2026 |
| Final Test Report Submission | April 16, 2026 |

# Resources

## Human Resources

| Role | Quantity | Responsibilities |
| --- | --- | --- |
| QA Lead | 1 | Defining the test strategy, reviewing test cases, managing progress, and final sign-off. |
| QA Engineer | 4 | Designing test cases, creating Postman requests, writing assertions, and executing tests. |

## Software & Tooling Resources

- Postman: Creating and executing API requests with assertions.

- Microsoft Excel: Writing and managing test cases.

- Trello: Task tracking and team coordination.

## Environment Resources

- Base URL: https://restful-booker.herokuapp.com

- Authentication: Username (admin) / Password (password123)

- Authorization Methods: Token-based (Cookie) and Basic Auth

# Risks

- API Availability: The Restful-Booker API is a public playground and may experience downtime or rate limiting.

- Data Persistence: As a shared public API, booking data may be modified or deleted by other users at any time.

- Time Constraints: Limited project duration (4 days) may reduce testing coverage.

- Token Expiration: Auth tokens may expire during testing, requiring re-authentication.

- Undocumented Behavior: The API may behave differently from documentation in some edge cases.

# Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Majed Hamed | Evaluator |  |  |
| Maamoun Soboh | Evaluator |  |  |
| Mohammad Akar | Evaluator |  |  |